| Khamar Bondhu QA report - V 2 | Test start date - June 4, 2024  Test end date - June 27, 2024  Test Delayed - June 11–25, 2024 | Report prepared  June 27, 2024 |
| --- | --- | --- |

# Test Summary

* Telemedicine functions are very slow for 2G/3G networks
* Video call between VET and LSP does not work for 2G/3G networks
* Debt list shows records that are already fully paid
* Owed list shows records that are already fully received
* Doctor list filter is not working
* Unable to sync app manually

# Bug Reports

Identified bugs are posted under affected version V2 in Jira and can be found in this link along with other unresolved issues -

<http://192.168.19.24:8080/issues/?jql=project%20%3D%20MDR%20AND%20status%20in%20(Open%2C%20Reopened)>

### 

### Status of the reported bugs

* 147 bugs are unresolved, including 66 issues from this version
* Out of 140 issues, 81 issues have been reopened